Project Planning Phase

Date: 15 May 2025

Team ID: LTVIP2025TMID35466

Project Name: Smart Sorting - Transfer Learning for Identifying Rotten Fruits and Vegetables

Maximum Marks: 4 Marks

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| **S.No** | **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Sprint-1 | Registration | USN-1 | As a user, I can register by entering email, password, and confirming password. | 2 | High | 24 Oct 2022 | 29 Oct 2022 | 2 | 29 Oct 2022 |
| 2 | Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email after registration. | 1 | High | 24 Oct 2022 | 29 Oct 2022 | 1 | 29 Oct 2022 |
| 3 | Sprint-1 | Registration | USN-4 | As a user, I can register through Gmail. | 2 | Medium | 24 Oct 2022 | 29 Oct 2022 | 2 | 29 Oct 2022 |
| 4 | Sprint-1 | Login | USN-5 | As a user, I can log in by entering email and password. | 1 | High | 24 Oct 2022 | 29 Oct 2022 | 1 | 29 Oct 2022 |
| 5 | Sprint-2 | Registration | USN-3 | As a user, I can register through Facebook. | 2 | Low | 31 Oct 2022 | 05 Nov 2022 | - | - |
| 6 | Sprint-2 | — | — | — | — | — | 31 Oct 2022 | 05 Nov 2022 | - | - |
| 7 | Sprint-3 | — | — | — | — | — | 07 Nov 2022 | 12 Nov 2022 | - | - |
| 8 | Sprint-4 | — | — | — | — | — |  |  |  |  |